## Slide 1
GAVS’ Solution to < >
Notes: ADD QUALITY STATEMENT

## Slide 2: Background
About client
About the Services being offered
Customer’s business background and requirements

## Slide 3
GAVS’ Approach
Notes: ADD QUALITY STATEMENT

## Slide 4: Approach to Transition
Enablers
Value
Proven transition approaches
Process, tools and metrics for service delivery
Risk mitigated global delivery
Metrics driven application management methodology
Global Delivery Setup
Transition application
Manage application
Integrated processes
Infrastructure and connectivity
Cost efficiencies through global delivery
Resource flexibility
Quick savings from accelerated knowledge transfer & high offshore ratio
Repeatable process / tool based
Robust managed services model
SLA based approach
Continuous process improvement
<Customer> – GAVS Service Delivery Excellence

## Slide 5: Knowledge Transition Methodology
Knowledge Transition
Steady State
Lead Support
Guided Support
Knowledge
Acquisition
Planning
Planning Workshop
KT Score Card
Knowledge Portal
KT
Quiz
KT Process Handbook
Reports
Monthly Metrics
Create a detailed KT plan
Study existing documents and workflows
Infrastructure planning (voice, data network and security)
  Business process understanding - technical, functional and people
Understand configurations, interfaces and customizations
Reverse transition to validate understanding
DHL SME own resolution
GAVS resources learn through observation and tries out low priority tickets
Update KM portal
GAVS take up responsibility for support requests with DHL SME oversight
Offshore support assessment
Finalize steady State plan – communication, infrastructure, reporting
Execution of all activities as per scope
Collection, analysis & reporting of metrics
SLA compliance
Ongoing productivity improvement
KT Sign-off
0% 100%
EMO
Project
scope &
baselines

## Slide 6: Knowledge Transition – Planning Phase
Key activities:
ROLE
<Activities>
ROLE
Key deliverables
Example:
Detailed scope document and transition plan
Baselined application inventory
Detailed project plan
Infrastructure & change management plan
Staffing plan
KT scorecard
Objective: Validate application inventory and scope. Baseline detailed transition plan for Knowledge Transition (KT)
Sign off/Exit criteria
Detailed project plan approved by client
Approved KT scorecard
6

## Slide 7: Knowledge Transition – Knowledge Acquisition
ROLE
Activities
Transition team
Key deliverables
X
Y
z
Key activities
Onsite
X
Y
Z
Offshore
X
Y
z
Objective: In-depth understanding of DHL application and related interfaces
Sign off/Exit criteria
Processes and application has been understood and documented as per the agreed KT benchmarks
7

## Slide 8: Knowledge Transition – Guided Support Phase
Role
SMEs
Client involvement
<Sample>
Workshops
Share details on calls resolved during the KT phase
Work allocation
Assign non critical support calls to GAVS team
Reviews
Review and approve support calls resolved by GAVS team and development/testing work by GAVS team
Review support process, call resolution and documentation
Transition team
Key deliverables
Incidents resolved by GAVS team
Reverse KT presentations
Key activities
Onsite
X
Y
Z
Offshore
X
Y
Z
Objective: Closely follow and learn from DHL staff and take-up incidents with support from DHLstaff
Sign off/Exit criteria
client team to sign off KT process documents
Client team to sign-off on <mention areas > that can be transitioned to GAVS team
8

## Slide 9: Knowledge Transition – Lead Phase
Leads
SMEs
Client involvement
GAVS team
Key deliverables
Incidents resolved by GAVS team
Status and performance reports as agreed
Baselined SLAs and metrics to be adhered to in steady state
Updated support processes manual & SLA handbook
Key activities
Onsite
X
Y
Z
Offshore
X
Y
Z
Objective: GAVS takes primary ownership in all activities
Sign off/Exit criteria
All support calls resolved by GAVS team independently
Baselined SLAs established for steady state phase
9

## Slide 10: Team Composition
A
a3
a2
a1
Multi-functional team consisting of domain and technology people

## Slide 11: Business Analyst Involvement during Transition
Draw the diagram to represent the involvement of BA.
Business Analyst involvement will ensure appreciation of <Client>business process and effective knowledge transition to the support team

## Slide 12
Indicative effort from <client> during Transition
12
Draw the diagram to represent.

## Slide 13
Support needed from <Client> during Transition
13

## Slide 14: KT Effectiveness via Metrics
Mention the details
KT metrics – overall KT progress, transition scorecard
Guided – tickets handled by GAVS involvement /total no. of tickets received
Lead – tickets handled independently by GAVS /total number of tickets
Steady state - lead – tickets resolved within SLAs /total number of tickets
Effort variation – budgeted vs. actual hours
Metrics for Transition

## Slide 15
Steady State
Notes: ADD QUALITY STATEMENT

## Slide 16: Approach to Steady State
<Sample provided>
Service Level adherence and continuous improvements
Focus on SLAs, Key Performance Indicators
Steady state governance
Use in-house tools for SLA monitoring and reporting
Process robustness for uninterrupted service delivery

## Slide 17: Steady State – Ongoing Support
Sample provided
Pick an assigned or open high priority ticket
Troubleshoot and Resolve tickets
Update ticket management system & KM portal
Hand off: Email / Conference Calls
Look-up ticket management system & KM portal
<Support activities>
<Support activities>

## Slide 18: Infrastructure and Connectivity
Represent diagrammatically>

## Slide 19: Typical Ticket Process

## Slide 20: Metrics during Steady State
Give the details of the dashboard, analysis sample,charts, etc.
Indicative Metric
SLA reporting for Resolution time of Severity <> incidents
Response to Requests
Application / server/ database availability
% of process misses
Average Resolution Time (By severity)
% of Re-open tickets

## Slide 21: Communication & Escalation Mechanism
GAVS
Project Manager
Project Lead
Program Manager
Balaji Uppili
Global Delivery – Head
Regional Head
<Client>
Support Team

## Slide 22: Engagement Governance
Engagement
Governance
Program Management Office
Maintenance & Support
Team
Steering Committee
1
2
3
Steering Committee
Senior Executives from DHL & GAVS review the Engagement Metrics and ensure that the program objectives and are achieved
Develop strategic direction and plans for the engagement
Periodic reviews of authority of the committees, and recommendations for continuous improvement
Review and approve performance, customer satisfaction, audit results etc.
1
Program Leadership from DHL and GAVS will actively manage program to manage timelines & service delivery
Monitor and review the ongoing status of delivery
Manage demand, schedule, plans cross project integration, steady state operations, risks and opportunities
Provide operational, technical, financial, and general management oversight of the program and teams
Program Management Office
2
Identity the level of
tickets Make changes & update the change management
Report status to Program Management Office
Identify issues / obstacles & manage / escalate
Service & Operations Teams
3
Develop enhancements
Address tickets & adhere to SLA
22

## Slide 23: Online Reporting through EMO
23
One-stop shop for engagement ad project health

## Slide 24
Commercials
Notes: ADD QUALITY STATEMENT

## Slide 25: Timelines
Provided sample
9-week Knowledge Transition, followed by Steady State
The Project Lead and Business Analyst will travel to onsite for transition and move back to offshore during Steady State

## Slide 26: Commercials
Sample provided
Phase- | Item | Week 1 – 6 | Week 7 – 16 | Week 17 …
Knowledge Acquisition | Resource Cost | - |  | 
 | Travel & Expense |  |  | 
Guided & Lead Support / Stabilization | Resource Cost |  |  | 
 | Travel & Expense |  |  | 
Steady State | Resource Cost |  |  | 
 | Travel & Expense |  |  | 
<Any note>

## Slide 27
Roadmap
Notes: ADD QUALITY STATEMENT

## Slide 28: Roadmap towards a Managed Service
<Sample provided>
Staff Augmentation
Co-Mingled Teams
Delivery with SLAs
Managed Services
Delivery with Business SLAs
Resource-based
Output Based pricing
Outcome based pricing
Fixed price
Output based pricing
System Based pricing
T&M
T&M
T&M
Fixed price
Gen 0
Gen 1
Gen 2
Gen 3
Gen 3+
Performance-based
Value
Transition from a resource-based staff augmentation model to an outcome-based Managed Services model
Current state
Target in 6-months

## Slide 29
Appendix
Notes: ADD QUALITY STATEMENT

## Slide 30: KT Templates
Configurable item | Purpose | Template
KT Calendar | SME calendar for KT | 
KT Checklist | Checklist for KT | 
KT Scorecard | Tracking progress of KT | mpp
KT Status Report | Weekly status report | GAVS WSR
KT MOM | Minutes of the meeting | GAVS MOM
Application document | Deliverable after KT phase covering the process and SM overview | < to be developed>
Application knowledge acquisition checklist | Checklist for knowledge acquisition process | < to be developed>

## Slide 31: Appendix – KT Templates
Configurable item | Purpose | Template
KT Feedback form | Feedback form for rating GAVS team | 
Reverse KT | Reverse knowledge transition | 
Sign-off checklist | Checklist for signing-off the KT process | 

## Slide 32
        THANK YOU